## Slide 1: Agile Project Management – SCRUM Introduction
Institute for Enterprise Systems (InES) – AI Systems Engineering Group

## Slide 2: Agenda
General Scrum Introduction
  Agile Development
  Scrum in a Nutshell
    Roles
    Events
    Artifacts
  Our Setup for Team Projects
  Learnings from Previous Projects
Team specific coordination

## Slide 3: Agile development
Important factors according to agile approaches:
  Communication
  Running software
  Collaboration with the customer
  Flexibility to react to changing requirements
Minimize overhead
Each member of the team is responsible for the outcome of the project
Small team (max. 10 people)
Short release cycles (a few weeks/months)

## Slide 4: Scrum in a nutshell
Lightweight project management framework for agile software development
The core element is a short and continuous product iteration (sprint)
Small teams
  Self-organizing
  Collaborating
  Communicating
A small number of artifacts, roles, and events

## Slide 5: Scrum: Roles, Events and Artifacts
Roles | Events | Artifacts
Product Owner Scrum Master Team(-member) | Sprint planning Daily Sprint review Sprint retrospective (Grooming) | Product backlog Sprint backlog Burndown report

## Slide 6: Scrum Workflow

## Slide 7: Scrum: Roles
Product owner
  Single point of contact for stakeholders
  Responsible for requirements management
    Provides user stories
    provides priorities for the tasks
  Responsible for release management
    Sets up release dates for features
  Interface between customer and team
  Tracks the progress of the project

## Slide 8: Scrum: Roles
Team
  Up to 10 members
  Interdisciplinary backgrounds
    Backend, frontend, testing, design, architect
  Self-organizing
  Members are committed to the team
  Decides on task complexities
    e.g., Planning poker, discussing the tasks, …
  Responsible to deliver the current sprint

## Slide 9: Scrum: Roles
Scrum master
  Responsible for the scrum workflow
  Takes care of obstacles
    e.g. missing accounts, documents, contacts
  Not an Authority
  Can also be a part-time member of the development team, or scrum master for multiple teams

## Slide 10: Scrum: Artifacts
Product Backlog
  To manage and track all the requirements of the project
  Product Owner takes care of the backlog
  Tasks have a
    priority assigned
    complexity assigned
    defined output
  This is not a final list of tasks
  Keep tasks small and simple

## Slide 11: Scrum: Artifacts
Sprint Backlog
  Tasks that will be done by the team in the sprint, team commits to deliver
  Tasks are from the backlog
  Tasks must have the status of „ready to start“
    No uncertainty
    No scope changes
  Workload should fit the size of the team
  Update the tasks
    Status/time spent

## Slide 12: Scrum: Artifacts
Burndown-Report
  Report across the tasks of the current sprint
    „burned tasks/complexity over time“
  Updated on a daily base
  Compares the planned and the actual progress

## Slide 13: Scrum: Artifacts
    https://trello.com/power-ups/569f8a70a115d18c5ea9af05/burndown-for-trello

## Slide 14: Scrum: Events
Grooming (Product Owner and Team)
  Clarify tasks
    Define doings, outcome
Sprint planning
  Filling a sprint from the backlog
  Assigning responsible member and reviewer
  Taking into account priorities and dependencies
  Assigning task complexities

## Slide 15: Excursion: Estimation of task complexity
Goal: good complexity estimation (on an arbitrary scale or in hours)
Option 1: Having reference tasks
  e.g. „adding a new data provider“ has a complexity of 10
  „adding a piece of information to an existing export“ has a complexity of 2
Option 2: Planning Poker (https://www.planitpoker.com)
  Everybody decides on a complexity (hidden)
  If there are big differences, low and high estimations argue
  Revote or result has been found (e.g. median)

## Slide 16: Scrum: Events
Daily
  Short meeting of Team (couple of minutes per person)
  Optional: Scrum master and Product Owner
  Questions:
    What did I do since the last daily?
    What am I planning to do until the next daily?
    Is there a blocker or something unexpected?

## Slide 17: Scrum: Events
Sprint Review
  Review of the sprint’s achievements/problems
  Usually with the Scrum master, Product Owner (additional Stakeholders)
  Exemplary topics:
    demo of the new features
    discussing tasks
    planned vs. real task complexities  learnings for next sprint planning

## Slide 18: Scrum: Events
Sprint Retrospective
  Meeting after the „Sprint Review“ that closes the sprint
  An open and honest discussion about the collaboration in the project
  The good, the bad, the ugly
  Leads to…
    … an increase in productivity
    … better sprint plannings
    … better quality

## Slide 19: Questions?

## Slide 20: Our setup for the team projects
Roles
  Usually one team member is part-time scrum master and another one part-time product owner, guided by supervisor
  BUT, this depends on your project  Further information given by supervisor
Artifacts
  Backlogs managed with a tool of your choice, e.g., Gitlab, Github
  A board tracking the sprints and the progress
  A burndown of the sprint
  A board with all tasks from previous sprints to „collect“ the tasks done by each of you

## Slide 21: Setup for the team projects: Main Board
User Stories | Backlog | Sprint Backlog | In Progress | In Review | Done
All user stories provided by product owner | All tasks derived from user stories left in the backlog Ordered by priority (high to low) | Overview of current sprint |  |  | 
 |  | All tasks not touched by the team yet | All task worked on right now One per team member | All tasks done but not reviewed yet | All reviewed and approved tasks

## Slide 22: Setup for the team projects: Result Board
Member 1 (M1) | Member 2 | Member 3 | Member 4 | …
Task done by M1 | Task done by M2 | … | … | …
Other task done by M1 | … | … | … | …
… | … | … | … | …
Done tasks are only moved to this board in the review meeting, but not before
Method to transparently archive the tasks done in the project
This board also contains all the tasks of all previous sprints

## Slide 23: Setup for the team projects
Events
  (Almost) Daily: every day or two days (dates to be scheduled)
    Direct communication channel, e.g., MS Teams, Discord
  Sprint duration: 2 weeks
  Sprint Planning: before the next sprint starts
    Output: Sprint Backlog
  Sprint Review/Retrospective: concludes current sprint
    Ready to ship incrementation (of the product)
    Cleared „current sprint section“ and overview of the burned issues
  Grooming: upon request, maybe after a daily for easier organization

## Slide 24: Setup for the team projects: Exemplary event plan
Sprint duration (colors alternating)

## Slide 25: Setup for the team projects: Exemplary event plan
Sprint Planning
Sprint duration (colors alternating)

## Slide 26: Setup for the team projects: Exemplary event plan
Sprint Planning
Daily
Sprint duration (colors alternating)

## Slide 27: Setup for the team projects: Exemplary event plan
Sprint Review and Retrospective
Sprint Planning
Daily
Sprint duration (colors alternating)

## Slide 28: Setup for the team projects: Exemplary event plan
Sprint Review and Retrospective
Sprint Planning
Grooming
Daily
Sprint duration (colors alternating)

## Slide 29: Important things to share within the team and with us
Current status of the development
  The prototype
  Future features to be included
Distribution of efforts
Tracking of the things being done
  Right now
  Over the sprints
 Carefully maintain your management tool (e.g., Trello Board)

## Slide 30: Questions?

## Slide 31: Learnings from Previous Projects

## Slide 32: Some common pitfalls
Scrum is easy to understand, but hard to apply
  Communication is key throughout the project to become a successful team
    Especially in an entirely virtual environment
There might be a language barrier
  If you do not understand each other, nobody else will
  If something is unclear to you, ask
    Test: Explain what you understood with your own words
Identify (technical) dependencies between tasks already during sprint planning
  It is most likely that tasks will be assigned based on architectural elements
  In theory, every member should develop features at every layer
    („Full-Stack Developer”)

## Slide 33: Some common pitfalls (cont’d)
Decentralized development requires a shared code basis  Git Repository
  Keep in mind integration issues at the end of your sprint
    Especially before milestones (including a runnable state)

## Slide 34: Some hints regarding collaboration
Use „Pair Programming“ as early as possible to solve a task
  You will learn from each other (strengths and weaknesses)
  Afterwards, you will also know how to define a task so that the other person truly understands it
  If not, you are likely to say „yes“ although you did not fully understand everything (this is called „sugarcoating“)
Communicate everything in an open way so that everybody can read it
  No written communication between sub teams except for organizational issues
  You may drop a „Daily“, and instead write a message each day in the group chat
Be open and work with a high degree of discipline
  The whole team is responsible for the sprint
  The individual team members are not only responsible for assigned tasks

## Slide 35: Some hints regarding Burn-Down Charts
In the ideal world where you build software for a living, the burndown chart looks like …. (Source: Wikipedia)

## Slide 36: Some hints regarding Burn-Down Charts from past project

## Slide 37: Some hints regarding Burn-Down Charts from past project

## Slide 38: Some hints regarding Burn-Down Charts from past project

## Slide 39: Some hints regarding Burn-Down Charts from past project

## Slide 40: Questions?

## Slide 41: Thanks for your attention 

## Slide 42: Project specific coordination
Possibility to use the remaining time for clarifying project specific Scrum aspects together with your supervisor…